Safety Development Plan

| Project Short Description: | MVC - Sensor Driver Qualification |
| --- | --- |
| Document author: | Heba Safwat |
| Document Responsibility: | Heba Safwat |
| Document Version: | 0.1 |
| Document Classification: | Confidential |
| Document Status (Draft ¦ Final): | Draft |
| Document Archive: |  |

Document Revision History

| Revision No. | Revision Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 15/06/2026 | Heba Safwat | Initial Version |

Table of Contents

1.	INTRODUCTION	4

1.1.	Purpose	4

1.2.	Project scope	4

1.2.1.	Safety Project Scope	4

1.2.2.	Work Breakdown Structure	5

1.3.	References	5

1.4.	Information Security Management	6

1.5.	Quality Management	6

1.6.	Communications Management	6

1.7.	Requirements Management	6

1.8.	Change Management	7

1.9.	Configuration Management	7

1.10.	Documentation management	7

1.11.	Limitations	7

2.	PROJECT TIMELINE	7

3.	SAFETY PROJECT ORGANIZATION	8

3.1.	Project Roles and Responsibilities	8

3.1.1.	Project Management (PM)	8

3.1.2.	Global Functional Safety Manager (GFSM)	8

3.1.3.	Project Functional Safety Manager (PFSM)	8

3.1.4.	Software Safety Engineer (SW_SAF_ENG)	8

3.2.	Assigned Resources	9

3.3.	Resources Competency	9

4.	PLANNED SAFETY ACTIVITIES AND DELIVERABLES	9

4.1.	Management of Functional Safety	9

4.1.1.	Safety Development Plan	10

4.1.2.	Safety Case	10

4.1.3.	Confirmation Measures	10

4.1.4.	SW Component Qualification Report	10

4.1.5.	SW Component Qualification Verification Report	11

4.1.6.	SW Tools Confidence	11

4.2.	SW Component Qualification	11

4.2.1.	SW Safety Analysis	11

4.2.2.	SW Safety Requirements	11

4.2.3.	Static Analysis Report	11

4.2.4.	Test Plan	12

4.2.5.	Test Report	12

Tables

Table 1: Project Information	4

Table 2: References	6

Table 3: Assigned Resources	9

Table 4: FuSa management activities and deliverables	10

Table 5: Planned Confirmation Measures	10

Table 6: Methods for deriving test cases for software unit testing	12

Table 7: Structural coverage metrics at the software unit level	12

Figures

Figure 1: Planned Safety Activities	5

Abbreviations

Explanation of used abbreviations.

| Abbreviation | Explanation |
| --- | --- |
| BSS | Brightskies |
| SP | Safety Plan |
| WBS | Work Breakdown Structure |
| PM | Project Manager |
| TCL | Tool Confidence Level |
| CDD | Component Design Document |
| GFSM | Global Functional Safety Manager |
| PFSM | Project Functional Safety Manager |
| SW_SAF_ENG | Software Safety Engineer |
| SW_DEV_ENG | Software Development Engineer |

# INTRODUCTION

The safety development plan (SP, this document) is the main planning document for functional safety. It identifies and describes all functional safety activities which are planned to be carried

out for the project during the safety lifecycle of the software component under qualification. The ultimate goal of the safety development plan is to compile the component safety case that communicates a clear, comprehensive, and defensible argument that

(1) The software component qualified by the development activities have been analyzed and tested

(2) The risks to human beings associated with operation of the component in an automotive vehicle is at an acceptable level.

## Purpose

This SP mainly describes functional safety project specific items:

- Objectives to reach (as defined with the customer during elicitation phase),

- Project description,

- Project team description,

- Project Activities,

- Applicable documents to the project,

- Project schedule,

- Project deliverables.

And to ensure that all requirements of ISO 26262-8:2018 clause 12 with respect to safety development plan generation are addressed:

- Safety project organization

- Planned safety activities

- Planned work productsProject scope

## Project scope

### Safety Project Scope

The sensor driver subject of this safety development plan allows applications to use the provided API to configure the image sensor to communicate with host ECU. The files provided for the driver qualification include code files and header files.

Brightskies will be responsible for activities and deliverables required for the qualification of sensor driver to ASIL B component in compliance with ISO 26262-8:2018 clause 12.

| Project Information |  |
| --- | --- |
| Project ID | BSS_FS_SQ_001 |
| Project Name | Sensor Driver Qualification |
| Customer | Mekra Lang |
| Initial Project schedule |  |
| Start Date/Week of the Project | CW11 of 2026 |
| End Date/Week of the Project | CW29 of 2026 |

Table 1: Project Information

### Work Breakdown Structure

The WBS shown in the following figure explained in details at the Planned Safety Activities and Deliverables section.

Figure 1: Planned Safety Activities

## References

The applicable standard documents for the project are:

| Ref. | Filename | Description | Author | Version |
| --- | --- | --- | --- | --- |
| Ref.1 | [ISO standard] | ISO 26262-8:2018 clause 12 ISO 26262-2:2018 clause 6 ISO 26262-6:2018 clause 9 | ISO | Second edition 2018 |
| Ref.2 | [Sensor Driver SW] | SW code for configuring image sensor to achieve communication with host ECU | Ambarella | - |
| Ref.3 | [MISRA C] | MISRA C provides a set of rules and recommendations aimed at improving the reliability, safety, and maintainability of software written in the C programming language. | MIRA Limited | 2012 |
| Ref.4 | [ISO 9001 Certificate] | Brightskies software solutions ISO 9001:2015 Certificate | ISO | 2015 |
| Ref.5 | [TISAX Label] | Brightskies software solutions TISAX Label | ENX | - |

Table 2: References

## Information Security Management

The shared information and data transferred from and to the client shall be protected all the time. Only team members are given access to view the data that concerns their part of work to ensure the information security between Mekra Lang and BSS.

BSS has achieved TISAX label. It confirms that the company’s information security management system  complies  with  defined  security  levels  and  allows  sharing  of  assessment  results  across TISAX platform.

TISAX Label Data:

- Scope ID: SHX8YP

- Assessment ID: AKX8YP-1

- location IDs : LN3T6K & L58915

- Label validity : 14/09/2025

## Quality Management

According  to  ISO-26262  the  output  work  products  shall  go  through  reviews, assessments  and confirmation measures according to the ASIL level of the component, although all work products shall  be  going  through  peer  review  and  senior  review  to  verify  the  quality  of work products  in BSS before the work products release to Blackberry QNX.

BSS	has achieved the ISO 9001 quality management system certificate. It demonstrates the organization commitment to quality and continuous improvement.

## Communications Management

A	regular	meeting	shall	be	held	between	Mekra Lang and	BSS	 to discuss the progress,

issues,	risks,	inquires and actions. Other meetings and calls including technical discussions shall be held in case of critical issues. Else it should be communicated by mail.

All changes in the scope of work shall be communicated by mail and through CRs and shall be approved by both sides.

## Requirements Management

The requirement management process shall support:

- Requirements structure check;

- Traceability between requirement and test cases shall be stated.

To indicate the relevance of some requirements regarding functional safety, attributes with defined values shall be added.

## Change Management

Any change in the scope of work held between Mekra Lang and BSS shall be requested by a change request (CR) in which both parties should agree to the new scope of work and the new estimated hours.

## Configuration Management

The configuration management shall assure:

- Unique identification of the component;

- Version control for the component source code and related files;

- Qualification work products configuration management;

- Release management.

BSS will handle the component source code and required documents in the qualification process. Configuration  management  ensures smooth  handling and  better  quality  of the qualification process.

## Documentation management

Following aspects must be applied to the project documents:

- The content of a document shall be structured in a clear manner (use of standard templates), precise and concise and maintainable.

- Formal aspects must  be incorporated  as  defined by the used  template,  but  shall at  least provide the following information:

- Purpose, scope and context;

- Approval and modifications control.

- References.

- Abbreviations and definitions.

- Revisions and history.

- Revision number and status must be derived from configuration management.

## Limitations

No significant limitations exist.

# PROJECT TIMELINE

# SAFETY PROJECT ORGANIZATION

The sections that follow provide information about the safety organization and project roles and responsibilities that are involved in that lifecycle. They also identify key competency areas assigned to specific roles of the safety lifecycle, including their expected contributions.

## Project Roles and Responsibilities

### Project Management (PM)

The PM is responsible for the planning, tracking, and performing adjustments, as appropriate, of functional safety activities. The PM responsibilities are:

- Ensuring the completion of the project activities and work products within the project time schedule;

- Ensuring that sufficient resources and tools are available in the project;

- Ensuring that safety related issues are communicated and action items are tracked;

- Ensuring that the safety activities are carried out as planned in the Safety Plan.

### Global Functional Safety Manager (GFSM)

The global functional safety manager shall be the approver of the functional safety (FuSa) activities in the safety lifecycle. The GFSM responsibilities are:

- to approve all the project safety activities and work products;

- to ensure that all the work products meet the functional safety requirements of the project;

- to ensure the revision, approval and implementation of the safety plan;

- to plan and perform confirmation measures and reviews;

- to approve the  tailored  decisions in the project safety lifecycle according to the component ASIL in order to comply with ISO 26262:2018;

- to manage the certification process in the project;

- to  provide consultation for  the project management  (PM)  during the execution  of functional safety activities.

### Project Functional Safety Manager (PFSM)

The  project  functional  safety  manager  is  responsible  of  managing  the  project  functional safety activities workflow and work products. The PFSM responsibilities are:

- to prepare the safety plan, component safety manual and safety case in the project;

- to  ensure that  all  work  products  meet  all  functional  safety  requirements  for  this project;

- to manage the safety plan and track progress in the safety activities and work products for the duration of the project;

- to tailor decisions in the project safety lifecycle according to the component ASIL in order to comply with ISO 26262:2018;

### Software Safety Engineer (SW_SAF_ENG)

The software safety engineer is responsible for developing and implementing safety mechanisms in the source code. The SW_SAF_ENG responsibilities are:

- Performing software safety analysis and deriving software safety requirements;

- Implementing software safety mechanisms after analysis;

- Checking of static analysis report;

- Checking of test report

## Assigned Resources

| Role Name | Role Description | Current Responsible | Contact |
| --- | --- | --- | --- |
| PM | Project Manager | Nada Tamer | nada.tamer@brightskiesinc.com |
| GFSM | Global Functional Safety Manager | Ahmed Abd El-latif | ahmed.abdellatif@brightskiesinc.com |
| PFSM | Project Functional Safety Manager | Mohamed Elbeih | mohamed.elbeih@brightskiesinc.com |
| SW_SAF_ENG_1 | SW Safety Engineer 1 | Heba Safwat | heba.safwat@brightskiesinc.com |

Table 3: Assigned Resources

## Resources Competency

BSS team working on the project demonstrates a high level of competency and expertise which ensures the quality of the qualification activities and work products. Their extensive knowledge, coupled with their problem-solving abilities, ensures effective and efficient execution of the qualification process.

Competency report will be prepared to provide evidence for the competencies possessed by the team which ensures the project execution with outstanding outcome.

# PLANNED SAFETY ACTIVITIES AND DELIVERABLES

This section outlines the work products planned for the project following the ISO 26262:2018 standard as guidance. Tailoring of the processes is also presented as applicable

This section is divided into two major sub-sections as follows:

1. Management of functional safety 2. SW component qualification

Brightskies will be responsible for all the following activities and deliverables required for the qualification

of sensor driver to ASIL B component in compliance with ISO 26262-8:2018 clause 12

## Management of Functional Safety

The FuSa management activities and deliverables will be executed and delivered according to the following timeline

| Work Product | Delivery Date |
| --- | --- |
| Safety Development Plan | CW11 2026 |
| Safety Case | CW13 2026 |
| Confirmation Mesures | CW29 2026 |
| SW Component Qualification Report | CW28 2026 |
| SW Component Qualification Verification Report | CW29 2026 |
| SW Tools Confidence | CW11 2026 |

Table 4: FuSa management activities and deliverables

The following is description for the planned FuSa management activities and deliverables:

### Safety Development Plan

This document contains the safety  development plan  which  defines all activities  in the project safety life cycle in compliance with ISO26262:2018 Standard.

### Safety Case

Safety case is the ultimate goal of developing a safety development plan which is required for ASIL rated systems.

The safety case should progressively compile the work products that are generated during the safety lifecycle. Safety Case will be packaged, reviewed and accepted by the customer and the responsible FSM.

### Confirmation Measures

The confirmation measures include confirmation reviews, functional safety audits and functional safety assessments. The confirmation reviews are intended to check the compliance of selected work products to the corresponding requirements of ISO 26262:2018. Only confirmation reviews are planned for the scope of SW driver qualification.

Confirmation  measures report shall be included in the Safety Case. Confirmation Measures will be executed for the work products in the below table.

| Work Product | Degree of independency applied to ASIL-B Components |
| --- | --- |
| Safety plan | I1 |
| Safety Analyses (FMEA, FTA, etc.) | I1 |
| Safety Case | I1 |

Table 5: Planned Confirmation Measures

Note:

I0: the confirmation measure should be performed;

I1: the confirmation measure shall be performed, by a different person

I2: the confirmation measure shall be performed, by a person from a different team

I3: the confirmation measure shall be performed, by a person from a different department or organization

Upon completion of a confirmation review, the work product may be

- Accepted without major corrections,

- Conditionally accepted,

- Rejected

### SW Component Qualification Report

SW component qualification report documents the evaluation of the component for the suitability

of re-use  in  items  or  systems  developed  in  compliance  with  ISO  26262:2018  according  to  the required ASIL level. The report shall contain SW architecture overview, qualification

criteria,….etc.

### SW Component Qualification Verification Report

SW component qualification verification report documents the results of the component qualification together with the validity of these results regarding the intended use of the software component and the required ASIL level of the component in accordance to the ISO 26262:2018.

### SW Tools Confidence

The used software tools in the component qualification process shall be ensured that its usage, its determined environmental and functional constraints and its general operating conditions comply with its evaluation criteria or its qualification  in accordance to the ISO 26262:2018. The TCL shall be ensured to confirm that the ASIL level of safety requirements allocated to the qualified SW component will not be violated by the usage of the selected SW tools.

## SW Component Qualification

The following section describe the sensor driver qualification activities and deliverables developed in compliance with ISO 26262-8:2018 clause 12,

| Work Product | Delivery Date |
| --- | --- |
| SW Safety Analysis | CW17 2026 |
| SW Safety Requirements | CW18 2026 |
| Static Analysis Report | CW28 2026 |
| Test Plan | CW13 2026 |
| Test Report | CW28 2026 |

### SW Safety Analysis

Software Failure Mode and Effects Analysis (FMEA) will be performed to systematically analyze potential failure modes and their effects on the functional safety of the component. It focuses on identifying and mitigating potential failures and risks associated with the components. It aims to ensure the sensor driver functions reliably and safely throughout its lifecycle.

### SW Safety Requirements

SW safety requirements will be defined to address the safety mechanisms derived from the SW FMEA to mitigate the identified failure modes and reduce their impact on safety. It will address design changes, redundancy mechanisms, error handling procedures, or diagnostic strategies

### Static Analysis Report

The sensor driver code static  analysis  report  will  be  prepared to summarize  the results  of  static analysis performed on the component after applying modifications derived from qualification activities in compliance with ISO 26262-8:2018 clause 12 (Ref. to Table 5: 1h in this document). It will summarize the final results of the static analysis performed to the component. PC-Lint tool will be used through the static analysis processes.

### Test Plan

Test plan is the document which describes sensor driver unit testing areas and activities. It outlines  the  test  strategy,  objectives,  test  schedule,  required  resources  (human  resources  and software), test estimation and test deliverables. It is the base of software testing process. It ensures the execution of the planned activities in an appropriate sequence. Only unit testing will be executed for the SW component.

Methods of deriving test cases and structural coverage metrics will be according to the required ASIL level of the component (ASIL B) in compliance with ISO 26262-8:2018 clause 12.

Methods of deriving test cases (Ref. to Table 6) will be analysis of requirements, generation and analysis of equivalence classes, and analysis of boundary values.

Structural  coverage  metrics  which will  be  covered  in  the  driven  test  cases  (Ref.  to Table 7) are statement coverage and branch coverage.

Table 6: Methods for deriving test cases for software unit testing

Table 7: Structural coverage metrics at the software unit level

### Test Report

Test report is the document that provides an overview of the testing activities performed on the sensor driver. It documents the testing process and results obtained from the test execution.

This report will state the traceability relationship between requirements and test cases. Traceability ensures that each requirement is properly implemented, tested, and validated.