| Document Title: | MVC Functional Safety Assessment Plan |
| --- | --- |
| Project Short Description: | Volvo SOW2 – Rear and Trailer Camera |
| Document Owner: | Mohamed Elbeih |
| Document Responsibility: | Brightskies Software |
| Document Version: | 0.1 |
| Document Classification: | Confidential |
| Document Status (Draft ¦ Final): | Draft |
| Document Archive: |  |

Document Revision History

| Revision No. | Revision Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 12-03-2026 | Mohamed Elbeih | Initial version |

Table of Contents

Acronyms & Definitions	4

References	4

1	Purpose of the assessment	5

2	Highest ASIL of the element	5

3	Scope of the assessment	5

3.1	Applicable norms	5

3.2	Technical scope	5

4	Location and schedule	7

5	Roles and responsibilities	7

5.1	Safety process owner	7

5.2	Safety Assessor	7

5.3	Assistant	7

5.4	Assessment sponsor	8

5.5	Safety manager	8

5.6	Safety engineer	8

5.7	Program Manager	8

5.8	Further participants	8

5.9	Local assessment coordinator	8

6	Constraints	8

6.1	Independence	8

6.2	Staff availability	9

6.3	Date/time	9

6.4	Budget and costs	9

6.5	Access to work product	9

7	Conflicts of interests	9

8	Logistics and resources	9

9	Assessment process	9

10	Assessment outputs and distribution	9

10.1	Outputs	10

10.2	Distribution list	10

11	Risk identification and management	10

12	Confidentiality	10

# Acronyms & Definitions

The following acronyms appear throughout the text.

| Acronym / Term | Full Form / Definition |
| --- | --- |

# References

The applicable standard documents for the project are:

| Ref. | Filename | Description | Author | Date | Version |
| --- | --- | --- | --- | --- | --- |

# Purpose of the assessment

The purpose of the safety assessment is to assess if the functional safety is achieved by the element.

The element is a vision controller system for use in Volvo trucks.

For this, work products, processes and safety measures applied during product development, will be assessed.

| Project Information |  |
| --- | --- |
| Project ID | 11-E-01405 / 11-P-01467 |
| Project Name | Volvo SOW2 – Rear and Trailer Camera / MVC - MEKRA Vision Controller |
| Customer | Volvo |

# Highest ASIL of the element

The highest ASIL of the functional safety requirements allocated to this element is ASIL B.

# Scope of the assessment

## Applicable norms

The assessment is performed against the following standard:

ISO 26262:2018, Road vehicles – functional safety

## Technical scope

The project SOW2 MVC is a new development, which means no HW or SW is reused from another project. This leads to the following assessment scope:

| Part | Title | Clause | Title | Applicable? |
| --- | --- | --- | --- | --- |
| 1 | ISO26262-1:2018 - Vocabulary |  |  |  |
| 2 | ISO26262-2:2018 - Management of functional safety | 5 | Overall safety management | Yes |
|  |  | 6 | Project dependent safety management | Yes |
|  |  | 7 | Safety management regarding production, operation, service and decommissioning | Yes |
| 3 | ISO26262-3:2018 - Concept phase | 5 | Item definition | No |
|  |  | 6 | Hazard analysis and risk assessment | No |
|  |  | 7 | Functional safety concept | Yes |
| 4 | ISO26262-4:2018 - Product development at the system level | 5 | General topics for the product development at the system level | Yes |
|  |  | 6 | Technical safety concept | Yes |
|  |  | 7 | System and item integration and testing | Yes |
|  |  | 8 | Safety validation | No |
| 5 | ISO26262-5:2018 - Product development at the hardware level | 5 | General topics for the product development at the hardware level | Yes |
|  |  | 6 | Specification of hardware safety requirements | Yes |
|  |  | 7 | Hardware design | Yes |
|  |  | 8 | Evaluation of the hardware architectural metrics | Yes |
|  |  | 9 | Evaluation of safety goal violations due to random hardware failures | Yes |
|  |  | 10 | Hardware integration and verification | Yes |
| 6 | ISO26262-6:2018 - Product development at the software level | 5 | General topics for the product development at the software level | Yes |
|  |  | 6 | Specification of software safety requirements | Yes |
|  |  | 7 | Software architectural design | Yes |
|  |  | 8 | Software unit design and implementation | Yes |
|  |  | 9 | Software unit verification | Yes |
|  |  | 10 | Software integration and verification | Yes |
|  |  | 11 | Testing of the embedded software | Yes |
| 7 | ISO26262-7:2018 - Production, operation, service and decommissioning | 5 | Planning for production, operation, service and decommissioning | Yes |
|  |  | 6 | Production | Yes |
|  |  | 7 | Operation, service and decommissioning | Yes |
| 8 | ISO26262-8:2018 - Supporting processes | 5 | Interfaces within distributed developments | Yes |
|  |  | 6 | Specification and management of safety requirements | Yes |
|  |  | 7 | Configuration management | Yes |
|  |  | 8 | Change management | Yes |
|  |  | 9 | Verification | Yes |
|  |  | 10 | Documentation management | Yes |
|  |  | 11 | Confidence in the use of software tools | Yes |
|  |  | 12 | Qualification of software components | Yes |
|  |  | 13 | Evaluation of hardware elements | No |
|  |  | 14 | Proven in use argument | No |
|  |  | 15 | Interfacing an application that is out of scope of ISO 26262 | No |
|  |  | 16 | Integration of safety-related systems not developed according to ISO 26262 | No |
| 9 | ISO26262-9:2018 - Automotive safety integrity level (ASIL)-oriented and safety-oriented analyses | 5 | Requirements decomposition with respect to ASIL tailoring | Yes |
|  |  | 6 | Criteria for coexistence of elements | Yes |
|  |  | 7 | Analysis of dependent failures | Yes |
|  |  | 8 | Safety analyses | Yes |
| 10 | ISO26262-10:2018 - Guidelines on ISO 26262 |  |  |  |
| 11 | ISO26262-11:2018 - Guidelines on application of ISO 26262 to semiconductors |  |  |  |
| 12 | ISO26262-12:2018 - Adaptation of ISO 26262 for motorcycles |  |  |  |

# Location and schedule

The assessment will be performed at Mekra Lang. It can be conducted remotely also if applicable and feasible.

During the period from CW01/2027 to CW17/2027.

(Recommended to have the assessment at the start of 2027)

# Roles and responsibilities

In the following, the roles for preparation, implementation, reporting and correction before, during and after a safety assessment are defined (as sub chapter) – followed by the definitions of the responsibilities. Any conflict of interest will be documented in chapter Constraints.

For details of the responsibilities and tasks, refer to the Assessment process.

## Safety process owner

- Orders the safety assessment

- Responsible: Arne Meißner

## Safety Assessor

- Plans the assessment, including

  - setting up the assessment team (assistants)

  - scheduling

- Conducts the assessment

- Provides the assessment report

- Leads the assessment team

- Responsible: TBD (BS)

## Assistant

- Part of the assessment team

- Supports the assessor as co-assessor

- Provides expert knowledge of one or more of the following topics

  - The element assessed

  - The application domain

  - The project

  - Effective processes

  - Methods

  - Tooling

- Responsible: TBD

## Assessment sponsor

- Sponsors the assessment

- Responsible: Johannes Schwarzbeck

## Safety manager

- Attends to the assessment

- Provides necessary input for the assessment preparation

- Responsible: TBD

## Safety engineer

- Attends to the assessment

- Provides necessary input for the assessment preparation

- Responsible: Miroslaw Rekas

## Project Manager

- Attends to the assessment

- Ensures that relevant project team members are participating to the assessment where input is necessary

- Responsible: Johannes Schwarzbeck

## Further participants

Further participants will be identified during the work product reviews, and interview with the safety manager and safety engineer.

# Constraints

## Independence

The safety assessor shall have independence level I0 for ASIL B, this is fulfilled since the assessor is independent regarding management, resources and release authority to the safety manager, safety engineer and the development team.

## Staff availability

Necessary interviews will be short term scheduled, depending on the availability of the interviewees, and the assessor.

## Date/time

Necessary interviews will be short termed scheduled, depending on the availability of the interviewees, and the assessor.

## Budget and costs

Since the assessment is performed by Brightskies, the costs are covered by TBD.

## Access to work product

Access to work products either is already granted, or shall be granted on demand.

# Conflicts of interests

N/A

# Logistics and resources

N/A

# Assessment process

The TBD safety assessment process [1] will be followed without tailoring.

# Assessment outputs and distribution

## Outputs

- A safety assessment report, including the recommendation according to the standard for acceptance, conditional acceptance or rejection.

- Assessment notes with more details for the findings.

## Distribution list

The assessment report will be provided to the persons defined in the distribution list, part of the assessment report.

# Risk identification and management

No identified risks at this time.

# Confidentiality

The assessment and results are confidential to MEKRA, BS, Volvo and Solectrix.